Task cards

Ben

* Figure out and implement the drag and drop method 16hours
* Started research of how to implement buttons 5hours
* Implement some basic buttons 4hours
* Clean up and connect the code 10hours
* Research about delete and undo 8hours
* Decision making 3hours

Axel

* Implementing database with php 7hours
* Research of how database should be done 10hours
* Research how to implement the sign up / login method 5hours
* Implement the sign up /login method 8hours
* Decision making 3hours

Vytas

* Research about database 8hours
* Assist on database implementation 4hours
* Research how to implement the sign up / login method 12hours
* Implement the sign up /login method 5hours
* Research about sharing and privileges 4hours
* Decision making 3hours

Kostas

* Create application background and images needed for the whole application 15hours
* Research about save/edit/share methods 12hours
* Implementing save method 6hours
* Research about undo/share 7hours
* Decision making 3hours